Attendance Management System

GENERAL PROJECT INFORMATION

| Field | Details |
| --- | --- |
| Project Name | Attendance Management System (AMS) |
| Project Champion | Pratik Sharma |
| Project Sponsor | Model Institute of Technology |
| Project Manager | Prizma Subedi |
| Stakeholders | Faculty Supervisor, Project Manager (Prizma Subedi), Frontend Developer (Ekata Rimal), Backend Developer (Abhishek Rokaya), Teachers, Students, System Administrator |
| Expected Start Date | July 3, 2026 |
| Expected Completion Date | August 3, 2026 |

PROJECT DETAILS

| Executive Summary | The Attendance Management System (AMS) is a web-based application developed to simplify and automate the attendance recording process in educational institutions. The system enables administrators to manage student and teacher information, teachers to mark and edit attendance records, and students to view their attendance history. By replacing the traditional paper-based attendance process, the system improves accuracy, saves time, and provides real-time attendance reports. The project will be developed using the Agile Scrum methodology with one Project Manager, one Frontend Developer, and one Backend Developer. |
| --- | --- |
| Authorization | This project is authorized as part of the Software Engineering course. The Project Manager is responsible for planning, coordinating, monitoring progress, managing the project backlog, and ensuring timely delivery. Development activities will be carried out by the assigned frontend and backend developers following Agile Scrum practices. All major project decisions and deliverables will be reviewed and approved by the faculty supervisor. |
| Objectives | - Develop a secure login system for authorized users. - Create modules for student and teacher registration. - Enable teachers to mark and edit attendance records. - Allow students to view their attendance records. - Generate attendance reports for administrators. - Reduce manual attendance errors and paperwork. - Deliver a user-friendly, secure, and reliable attendance management system. - Complete the project within the planned timeline using Agile Scrum methodology. |

Team Roles

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Prizma Subedi | Project Manager | Project planning, sprint planning, backlog management, documentation, meetings, progress tracking, risk management, communication |
| Ekata Rimal | Frontend Developer | Design user interface, develop web pages, integrate frontend with backend APIs |
| Abhishek Rokaya | Backend Developer | Develop APIs, manage database, implement authentication, attendance logic, report generation |